AIDY

Technical Specification v3.0

Multi-Tenant AI Commerce Agent Platform

Architecture · Features · Stack · Build Plan

February 2026  |  CONFIDENTIAL  |  Engineering Reference

# 1. Overview

B2B SaaS platform. Businesses get an AI commerce agent that sells products, supports customers, and speaks Moroccan Darija natively. Agents are defined by per-tenant configuration objects, not vertical-specific code. One engine handles shoes, grocery, plants, or any business.

| Product | Multi-tenant AI agent platform for Moroccan PMEs |
| --- | --- |
| MVP channels | WhatsApp (BYOK, inbound-only) + Rich Web Widget |
| Timeline | 14 days to 3 live pilot clients |
| Pilots | Shoe e-commerce chain, grocery chain, plant shop |
| Budget | ~1000 MAD/month (~$100 USD) |
| Languages | Darija (Arabizi + Arabic script), French, English |
| WhatsApp approach | BYOK: each merchant uses their own WhatsApp Business API account. No Tech Provider verification needed. Inbound-only (no cold outbound). |
| Payment model | COD by default (Morocco standard). Agent creates orders, merchant handles payment. Aidy never touches money. |

# 2. Architecture

Design follows Anthropic’s agent design principles: start simple, add complexity only when measurably needed. Use composable patterns (routing, prompt chaining, parallelization) rather than frameworks. No LangChain/LangGraph for MVP. Direct FastAPI orchestration.

## 2.1 Agent Configuration Object

Central abstraction. Stored per-tenant in Supabase. Every behavioral difference between tenants comes from this config.

| Field | Type | Controls |
| --- | --- | --- |
| identity | JSONB | Agent name, persona prompt, tone, language prefs |
| models | JSONB | Model selection per role: chat, reasoning, vision, embeddings, STT |
| tools | Array<ToolDef> | Whitelisted tool schemas. Agent cannot call unlisted tools. |
| knowledge_sources | FK[] | Linked documents for RAG (unstructured content only) |
| routing_rules | JSONB | Escalation triggers, complexity thresholds |
| business_rules | JSONB | Discount limits, refund policy, hours, COD settings, min order |
| channels | Array<enum> | whatsapp, web_widget, instagram (future) |

## 2.2 Message Router

Every inbound message is classified and routed to a specialized handler. Router is heuristic-based for MVP (no LLM call). Each route has its own prompt, tools, and model.

| Signal | Route | Model | Tools Activated |
| --- | --- | --- | --- |
| Image attachment present | Vision pipeline | Gemini 2.0 Flash → then chat model | analyze_image, search_products |
| Voice note attachment | STT pipeline | MoulSot → then re-route as text | None (preprocessor) |
| Long message OR recipe/list keywords | Reasoning | DeepSeek R1 (distilled) | search_products (batch), suggest_substitutes |
| Complaint keywords OR low sentiment | Escalation check | Chat model + escalation logic | escalate_to_human |
| Everything else (90% of traffic) | Standard chat | Qwen 3-8B (via Groq) | All commerce tools |

Router runs before any LLM call. Adds zero latency. Upgrade to LLM-based classification only if heuristic accuracy drops below 90%.

## 2.3 Prompt Chains with Programmatic Gates

Complex flows (cart → order, recipe decomposition) are implemented as prompt chains: sequential LLM calls with code-level validation between each step. The LLM never freestyles through a multi-step flow.

Commerce order flow as a prompt chain:

- Extract intent + entities → GATE: are product references valid UUIDs from a prior search? If no, ask clarification.

- Execute tools (search_products, check_stock) → GATE: are results non-empty? If no, inform customer, suggest alternatives.

- Present results as rich cards (widget) or interactive list (WhatsApp) → GATE: await customer selection.

- Build cart (add_to_cart tool) → GATE: cart total > 0, all items in stock?

- Present order summary (deterministic calculate_total) → GATE: explicit customer confirmation required.

- Create order (create_order with idempotency key) → GATE: key dedup check. Notify merchant.

Each gate is Python code, not LLM judgment. If a gate fails, the chain retries that step with feedback or asks the customer to clarify.

## 2.4 Parallel Guardrails

Safety checks run concurrently with the main LLM call. No added latency.

- Main path: message → LLM generates response (normal flow).

- Parallel path: message → lightweight classifier checks for prompt injection, policy violations, out-of-scope requests.

- Both complete. If safety path flags, response is intercepted before delivery. Customer gets a safe fallback response.

- MVP: regex + keyword rules for injection patterns. Upgrade to small classifier model if attack patterns emerge.

## 2.5 Multi-Model Orchestration

Models are stateless functions. Orchestrator (FastAPI) holds all state. Intermediate outputs are validated/normalized before passing to the next model.

| Role | Model | Provider | ~Cost/1M tok | Fallback |
| --- | --- | --- | --- | --- |
| Chat (90%) | Qwen 3-8B | Groq / DeepInfra | $0.10-0.30 | Llama 4 Maverick |
| Reasoning | DeepSeek R1 (distilled) | DeepInfra / Together | $0.50-1.00 | Claude Sonnet |
| Vision | Gemini 2.0 Flash | Google AI API | ~$0.10/img | Llama 4 Maverick |
| Embeddings | text-embedding-3-small | OpenAI | $0.02 | Voyage AI |
| Darija STT | MoulSot | HF Inference / self-host | ~$0 | Whisper |
| Language ID | DarijaLID | Self-hosted CPU | $0 | Regex heuristics |

All models behind a provider-agnostic interface. Swapping = one config change. Per-tenant model overrides supported.

## 2.6 Hybrid Product Retrieval

Product catalogs are structured data. Pure embeddings fail on exact constraints. Retrieval pipeline:

- LLM extracts structured intent: { category, color, size, price_max, query_text }

- SQL filter on products table: typed columns, WHERE clauses on exact attributes, stock > 0

- Lexical search (pg_trgm) on product name/description for fuzzy matching

- Semantic rerank (optional): sort filtered results by embedding similarity

- Return top-k with full data (id, name, price, stock, image_url, variants) to LLM

RAG (vector search over chunks) is used ONLY for unstructured docs: policies, FAQs, care guides, PDFs.

Hard rule: LLM never does math, stock checks, or price calculations. Tools do. LLM identifies intent and presents results.

## 2.7 Tool Interface Design (ACI)

Following Anthropic’s recommendation: invest more time designing tool interfaces than prompts. Every tool is poka-yoke (mistake-proof). Tool schemas are the true spec for agent behavior. Write these BEFORE any implementation code.

| Tool | Access | Input Schema | Output | Safety Constraints |
| --- | --- | --- | --- | --- |
| search_products | Read | { category?: str, color?: str, size?: int, price_max?: int, query?: str, limit?: int(1-20) } | Array<Product> with id, name, price, stock, image_url, variants | Tenant-scoped. Max 20 results. |
| check_stock | Read | { product_id: UUID, variant_id?: UUID } | { in_stock: bool, quantity: int, variant_info } | product_id must exist in tenant’s catalog. |
| add_to_cart | Write (local) | { product_id: UUID, variant_id?: UUID, qty: int(1-99) } | Updated cart object with running total | product_id must come from a prior search_products result. Writes to conversation cart only. |
| remove_from_cart | Write (local) | { product_id: UUID } | Updated cart object | Item must exist in current cart. |
| calculate_total | Read | { cart_id: UUID } | { items: [], subtotal, delivery_fee, total } | Deterministic Python. No LLM involvement in math. |
| create_order | Write | { cart_id: UUID, delivery: DeliveryInfo, idempotency_key: str } | { order_id, status: pending, summary } | BLOCKED unless confirm_state = true. Idempotency key checked. Immutable record. |
| get_order_status | Read | { order_id: UUID } | { status, items, created_at, updated_at } | Customer can only query their own orders. |
| analyze_image | Read (ext) | { image_bytes, conversation_summary: str, task: str } | { analysis: str, confidence: float, tags: [] } | Vision model only. Result injected into chat model context. |
| escalate_to_human | Write | { reason: str, conversation_id: UUID } | { escalated: bool } | Pauses AI. Notifies merchant. Sets conversation to manual mode. |

Every tool call: validate args against JSON schema → check tenant authorization → execute → log to audit table → return result.

Tool descriptions include example usage, edge cases, and boundaries in the system prompt. Tested with 50+ adversarial inputs before launch.

## 2.8 Multi-Tenancy & Security

Shared database, tenant_id on every table. Defense-in-depth, not a single guarantee.

- Supabase RLS on all tables. Every query filtered by JWT tenant_id.

- Service-role key: backend only, never exposed to clients. Usage minimized.

- Vector embeddings partitioned by tenant_id. Semantic search scoped.

- Automated CI tests: cross-tenant read/write attempts. Block deploy on failure.

- No SECURITY DEFINER functions. All custom SQL inherits caller’s RLS.

- Rate limiting: per-tenant, per-user. FastAPI middleware.

- Webhook replay protection: Meta signature verification + message_id dedup.

- Idempotency keys on all write operations (create_order, add_to_cart).

- Audit log: every tool call logged with tenant_id, user_id, tool, args, result, timestamp.

- Prompt injection: user input in separate message role. System prompt not user-editable. Tool outputs validated against expected schemas.

# 3. Features

## 3.1 Customer-Facing (Chat)

Conversation

- Darija (Arabizi + Arabic script), French, English. Auto-detected via DarijaLID.

- Code-switching: “salam, bghit des baskets noirs, medium size” handled natively.

- Voice notes transcribed (MoulSot), processed as text.

- Photos analyzed via vision model, result woven into conversation.

Commerce

- Product search via natural language. Hybrid retrieval returns real inventory.

- Goal-based shopping: “everything for a tagine” → decomposed, stock-checked, bundled.

- Context reasoning: “diapers for 4-year-old” → agent knows pull-ups, not newborn.

- Cart management via conversation (text or buttons). Full commit protocol.

- COD orders. Agent creates order, merchant fulfills.

- Order status tracking.

Rich Widget Messages (Web)

Web widget renders structured message types. WhatsApp uses native interactive messages (list messages, reply buttons).

| Type | Renders As | User Action |
| --- | --- | --- |
| product_card | Image + name + price + stock badge | "Add to Cart" button |
| product_carousel | Horizontal scroll of cards | Browse + add items |
| quick_reply | 2-3 tappable buttons | Single-tap selection |
| order_summary | Itemized list + total + delivery | "Confirm Order" button |
| form | Input fields (address, phone) | Submit |
| typing_indicator | Animated dots | None (UX) |

## 3.2 Merchant-Facing (Dashboard)

Next.js 14 + Shadcn/ui + Tailwind. Open-source admin template as scaffold.

- Conversations: Live unified inbox. Take Over / Release for human handoff. AI Whisper sidebar during manual mode.

- Products: CRUD + CSV import. WooCommerce/Shopify sync (read-only). Stock levels.

- Orders: List with status (pending/confirmed/delivered/cancelled). Status update. Detail view.

- Knowledge Base: Upload PDFs, scrape website (Firecrawl), add FAQ. Shows indexed content.

- Agent Config: Persona, business rules, escalation rules, model overrides.

- Analytics: Messages/day, response time, escalation rate, top queries, orders, conversion.

- Settings: WhatsApp connection, widget embed code + customizer, team members (future).

## 3.3 Darija Strategy

Four layers, progressively applied. Layer 1 is mandatory. Layers 2-4 based on quality data.

| Layer | What | When | Cost |
| --- | --- | --- | --- |
| 1. System prompts | Explicit Darija rules + few-shot examples from darija_english (128k pairs). Specific vocabulary rules (bzaf not ktir, wakha not tayeb). | Day 1 | $0 |
| 2. Preprocessing | DarijaLID (language detection) + MoulSot (voice transcription). CPU-runnable. | Week 2 | ~$0 |
| 3. Monitoring | 5% conversation sample weekly. Score 1-4 for MSA drift. | Month 2 | $0 |
| 4. Post-processing | Terjman-Nano (77M) as MSA→Darija filter. Only if Layer 3 detects drift. | If needed | CC BY-NC license |

Action: contact AtlasIA in Week 1 for commercial licensing terms on Terjman + MoulSot.

# 4. Stack & Costs

## 4.1 Infrastructure

| Component | Service | Tier | Monthly Cost |
| --- | --- | --- | --- |
| Database + Auth + RLS + pgvector | Supabase | Free (500MB) | $0 |
| Backend API (FastAPI, Python) | Railway | Starter | ~$5 |
| Frontend (Next.js) | Vercel | Free | $0 |
| Session cache | Upstash Redis | Free (10k/day) | $0 |
| Error tracking | Sentry | Free | $0 |
| Email (transactional) | Resend | Free (100/day) | $0 |
| Website scraping (knowledge base) | Firecrawl | Free (500 pages) | $0 |
| Domain | Namecheap | Annual | ~$1 |

## 4.2 AI Model APIs

| Role | Model | Provider | Est. Monthly (3 pilots) |
| --- | --- | --- | --- |
| Chat | Qwen 3-8B | Groq / DeepInfra | ~$3-8 |
| Reasoning | DeepSeek R1 distilled | DeepInfra / Together | ~$2-5 |
| Vision | Gemini 2.0 Flash | Google AI | ~$2-5 |
| Embeddings | text-embedding-3-small | OpenAI | ~$1-2 |
| STT | MoulSot | HuggingFace / self-host | ~$0-2 |
| Language ID | DarijaLID | Self-hosted on Railway | $0 |

## 4.3 Channel Integrations

| Channel | Method | Cost |
| --- | --- | --- |
| WhatsApp | Meta Cloud API (BYOK). Merchant’s own Business account. Webhook → FastAPI. | Free (1000 conv/mo) |
| Web Widget | React component (Shadcn/ui). Embedded via <script> tag. WebSocket to backend. | $0 |
| Instagram (Phase 2) | Meta Cloud API (same infra). Merchant’s own IG Business account. | Free tier |

## 4.4 External Services

| Service | Purpose | Cost |
| --- | --- | --- |
| WooCommerce REST API | Product catalog + stock sync (read-only) | Free |
| Shopify API | Product catalog + stock sync (read-only) | Free |
| Firecrawl | "Train on my website" — scrape site for knowledge base | Free (500 pages) |
| AtlasIA (darija_english dataset) | Few-shot examples for Darija system prompts | Open dataset |
| AtlasIA (Atlaset) | Darija quality evaluation test sets | Open dataset |

## 4.5 Build Tools

| Tool | Role |
| --- | --- |
| Cursor Pro | Primary IDE. AI writes code in project context. Use Claude/GPT/Gemini models inside it. |
| Claude / ChatGPT / Gemini (existing subs) | Architecture planning, system prompts, debugging, research. Not separate coding tools. |
| Shadcn/ui + open-source admin template | Dashboard UI components. Copy-paste, no dependency lock-in. |
| v0.dev (Vercel) | Optional. Generate React components when faster than hand-writing. |
| Supabase AI (built-in) | SQL schema generation from natural language. |
| GitHub | Version control. CI/CD triggers Railway + Vercel auto-deploy. |

## 4.6 Total Monthly Budget (Months 1-2, 3 Pilots)

| Category | MAD | USD |
| --- | --- | --- |
| Infrastructure | ~50 | ~$5 |
| AI APIs | ~80-220 | ~$8-22 |
| WhatsApp | 0 | $0 |
| Domain + email | ~50 | ~$5 |
| TOTAL | ~180-320 | ~$18-32 |

Well under 1000 MAD ceiling. Buffer for usage spikes.

# 5. Pilot Configurations

Same engine. Different configs. Proves vertical-agnostic architecture.

|  | Shoes (E-Commerce) | Grocery (Chain) | Plants (Shop) |
| --- | --- | --- | --- |
| Persona | "Ayoub" — fashion-aware, Darija+French | "Fatima" — warm, practical, casual Darija | "Nadia" — patient, Darija+French |
| Tools | search_products (size/color), check_stock, create_order | search_products (batch), suggest_substitutes, calculate_total, create_order | search_products, analyze_image, create_order |
| Retrieval | SQL: size, color, brand, stock | SQL: category, brand, stock. Batch for ingredients. | SQL: category, stock. RAG: care PDFs. |
| Special | Photo → visual similarity match | Recipe → ingredient list → stock check | Photo diagnosis via vision. World knowledge bridges to products. |
| Rules | No refund >14 days. Free delivery >500 DH. | Min order 50 DH. Substitutes need approval. | Refund <7 days. Care advice non-binding. |

# 6. Evaluation & QA

Evaluation harness must exist before pilots go live. Not optional.

| Test Category | What | Frequency |
| --- | --- | --- |
| Golden conversations | 10-20 scripted interactions per vertical covering: greeting, search, cart, order, escalation, Darija. Must all pass. | Every deploy |
| Tool correctness | Unit tests for every tool. search_products returns correct data. calculate_total matches manual calc. create_order respects idempotency. | Every deploy |
| Darija quality | Sample 20 conversations. Score 1-4 (1=MSA/broken, 4=natural Darija). Track drift over time. | Weekly |
| Red team | 10 prompt injection attempts. Agent must refuse to: leak system prompt, call unauthorized tools, bypass confirm gates, access other tenant data. | Every deploy |
| Latency | P95 response time per route. Fast path <2s. Vision <5s. Voice <6s. | Continuous |
| Commerce accuracy | End-to-end order tests: correct items, correct total, correct stock, no duplicates, idempotency working. | Every deploy |

# 7. Post-MVP Roadmap

| Phase | Items |
| --- | --- |
| Month 2 | Darija monitoring (Layer 3). Prompt tuning from real conversations. Customer satisfaction feedback. Terjman post-processing if drift detected. |
| Month 3 | Instagram DM integration. Self-service merchant signup. A/B testing for prompts. MoulSot voice support (pending license). |
| Month 4-6 | Multi-model router (LLM-based, replaces heuristic). Visual flow builder (React Flow). Negotiation engine. Tiered pricing. Team accounts. |
| Year 2 | API marketplace. White-label. Regional expansion (Tunisia, Algeria, Senegal). On-prem for enterprise. LangGraph adoption if workflow complexity justifies. |

# 8. Complete Build Plan: A to Z

Everything that needs to happen, in order, with the tools used for each step. 14 working days. Steps marked [MANUAL] require human action; everything else is Cursor + AI-assisted.

## Phase 0: Pre-Build Setup (Day 0)

Before writing any code. Do these in parallel.

[MANUAL] Accounts & Services

- Create Supabase project (supabase.com). Save project URL + anon key + service role key.

- Create Railway account (railway.app). Link GitHub repo.

- Create Vercel account (vercel.com). Link same GitHub repo.

- Create Upstash Redis instance (upstash.com). Save connection URL.

- Get API keys: Groq (groq.com), DeepInfra (deepinfra.com), Google AI Studio (aistudio.google.dev), OpenAI (platform.openai.com).

- Create Sentry project (sentry.io). Save DSN.

- Create Resend account (resend.com). Verify domain.

- Purchase domain (namecheap.com). Point DNS to Vercel (frontend) + Railway (API).

[MANUAL] WhatsApp Business Setup (Start Early — Can Take Days)

- Each pilot merchant: create Meta Business Manager account (business.facebook.com).

- Each pilot: register a phone number for WhatsApp Business API via Meta Cloud API.

- Configure webhooks to point to: https://api.yourdomain.com/webhooks/whatsapp/{tenant_id}

- Verify: can receive test messages from WhatsApp to your webhook URL (use ngrok during dev).

[MANUAL] Pilot Data Collection

- Shoe store: product catalog CSV (name, price, sizes, colors, stock, image URLs). Return policy doc.

- Grocery store: product catalog CSV (name, price, category, stock, unit). Substitution preferences.

- Plant shop: product catalog CSV (name, price, category, stock). Care guide PDFs.

- All: brand name, desired agent persona description, business rules (discount limits, hours, delivery terms).

Write Tool ACI Schemas

In Claude/ChatGPT: draft complete JSON Schema definitions for all 9 tools (see Section 2.7). Include descriptions, examples, edge cases, error states. These schemas become the source of truth for agent behavior. Save as tool_schemas.json in repo.

## Phase 1: Foundation (Days 1-2)

Day 1: Database Schema + Auth + Project Skeleton

Tools: Supabase dashboard + Supabase AI + Cursor

- In Supabase SQL editor: create full schema. Tables: tenants, agents (config JSONB), customers, conversations, messages, products (typed: name, price, category, size, color, stock, image_url, variant_id), orders (immutable, with idempotency_key), order_items, documents, embeddings (pgvector).

- Enable pgvector extension. Create embedding index with tenant_id partition.

- Write RLS policies: every table filtered by tenant_id from JWT. Use Supabase AI to generate, then review manually.

- In Cursor: scaffold FastAPI project. Structure: app/ (main, config, middleware), routes/ (messages, products, orders, admin), services/ (llm, retrieval, tools, pipeline), models/ (schemas, db). Add Supabase client, JWT auth middleware, tenant context loader.

- In Cursor: scaffold Next.js project. Install Shadcn/ui. Apply admin template. Add Supabase auth (login/signup pages). Basic layout: sidebar + header + content area.

- Push both repos to GitHub. Connect Railway (backend) + Vercel (frontend). Verify deploys.

- Store all API keys in Railway environment variables. Verify backend starts with health check endpoint.

Day 2: Model Abstraction + Basic Pipeline

Tools: Cursor

- Build LLM provider interface: abstract class with chat(), reason(), see(), embed(), transcribe() methods. Concrete implementations: GroqProvider, DeepInfraProvider, GoogleAIProvider, OpenAIProvider.

- Build tenant config loader: reads agent config from Supabase, assembles system prompt (with Darija rules + few-shot examples), selects model per role.

- Build basic message pipeline: receive message → identify tenant → load config → build prompt → call LLM → return response. No tools yet.

- Build message router (heuristic): check for image/voice attachments, message length, keywords. Route to appropriate handler stub.

- Test: POST /api/messages with tenant API key + text message. Get AI response. Confirm tenant isolation (two tenants get different personas).

## Phase 2: Intelligence (Days 3-5)

Day 3: Hybrid Product Retrieval

Tools: Cursor + Supabase

- Build CSV import endpoint: parse CSV, validate columns, upsert to products table with tenant_id.

- Add pg_trgm extension in Supabase for fuzzy text search.

- Build search_products tool: accepts structured filter object (from tool schema). Executes SQL: WHERE clauses on typed columns + pg_trgm on name/description + stock > 0. Returns structured product objects.

- Build document upload endpoint: accept PDF/text → chunk (500 tokens, 100 overlap) → embed (OpenAI) → store in pgvector with tenant_id.

- Build RAG retrieval function: query → embed → vector search scoped by tenant_id → return top-5 chunks. Used only for unstructured content.

- Integrate both into pipeline: LLM uses search_products tool for product queries, RAG for policy/FAQ queries.

- Test: upload shoe catalog CSV. Ask “black sneakers size 42.” Verify correct results. Ask “what’s your return policy?” Verify RAG returns correct doc chunk.

Day 4: Tool Framework + Commerce Protocol

Tools: Cursor

- Build tool executor: receives tool call from LLM, validates args against JSON schema (from tool_schemas.json), checks tenant authorization, executes, logs to audit table, returns result.

- Implement all tools: search_products (done), check_stock, add_to_cart (writes to conversation.cart_state JSONB), remove_from_cart, calculate_total (deterministic Python, no LLM), create_order (idempotency check + confirm gate), get_order_status.

- Implement prompt chain for commerce flow: intent extraction → gate → tool execution → gate → presentation → gate → cart → gate → summary → gate → order. Each gate is a Python validation function.

- Implement confirm gate: conversation state must have confirm_state = true before create_order is allowed. Set by explicit customer confirmation.

- Test: full flow. Search → add to cart → see summary → confirm → order created. Verify idempotency (same request twice = one order). Verify totals are correct.

Day 5: Conversation State + Darija + Parallel Guardrails

Tools: Cursor

- Build conversation state manager: message history in Supabase, sliding context window (keep system prompt + last N messages + tool results within token limit), cart state, confirm state.

- Redis session cache: active conversations cached in Upstash. Expire after 30 min inactivity.

- Write Darija system prompts: explicit rules + 10 few-shot examples from darija_english dataset. Test with 20+ Darija messages covering Arabizi, Arabic script, code-switching.

- Deploy DarijaLID on Railway (CPU). Integrate into preprocessing: detect language → set context → adapt prompt.

- Implement parallel guardrails: on each message, run safety check (regex patterns for injection + policy keyword scan) concurrently with main LLM call. If flagged, intercept response.

- Test: multi-turn Darija conversation. Verify context retention. Test 5 prompt injection attempts. Verify all blocked.

## Phase 3: Channels (Days 6-8)

Day 6: WhatsApp Integration

Tools: Cursor + Meta Cloud API docs

- Build webhook handler: POST /webhooks/whatsapp/{tenant_id}. Verify Meta signature. Parse message (text, image, voice, interactive reply). Dedup via message_id.

- Tenant identification: look up tenant by registered WhatsApp phone number in DB.

- Build response sender: format agent response for WhatsApp. Text messages. Interactive reply buttons (up to 3). List messages (up to 10 sections). Send via Meta Cloud API.

- Send typing indicator immediately on message receipt (WhatsApp supports this).

- Handle voice notes: download media → async transcribe → process as text. Handle images: download → route to vision pipeline.

- Test with each pilot’s WhatsApp: send text, image, voice note. Verify responses.

Day 7: Rich Web Widget

Tools: Cursor + Shadcn/ui

- Build chat widget as standalone React component. Message types: text bubble, product_card, product_carousel, quick_reply buttons, order_summary, form, typing_indicator.

- WebSocket connection to FastAPI for real-time messaging. Fallback to polling.

- Build embed script: merchants add <script src="https://widget.aidy.ma/embed.js" data-tenant="TENANT_ID"></script> to their site.

- Customizable: primary color, position (bottom-right/left), welcome message, agent avatar.

- Bundle: single JS file < 50KB. Mobile responsive.

- Test: embed on local HTML page. Full conversation including product cards, cart, order.

Day 8: Vision + Voice Pipelines

Tools: Cursor

- Vision pipeline: receive image (from WhatsApp download or widget upload) → send to Gemini Flash with { image, conversation_summary, task: analyze/search/diagnose } → receive structured response → validate schema → inject into chat model context → chat model generates customer-facing response.

- Voice pipeline: receive audio file → async send to MoulSot (or Whisper fallback) → receive transcript → feed back into message pipeline as text input.

- Both pipelines send typing indicator during processing.

- Test: send plant photo via WhatsApp → verify diagnosis + product recommendation. Send Darija voice note → verify correct transcription + response.

## Phase 4: Dashboard (Days 9-11)

Day 9: Products + Orders

Tools: Cursor + Shadcn/ui + v0.dev (optional)

- Products page: data table (Shadcn DataTable), add/edit dialogs, CSV import button, stock column with color badges (green/yellow/red). Wired to Supabase via client SDK.

- Orders page: sortable table with status badges, click to expand detail (items, customer info, timestamps). Status update buttons (pending → confirmed → delivered / cancelled).

- WooCommerce sync: settings page with store URL + API key inputs. On connect: pull products via REST API, map to Aidy schema, upsert. Setup webhook for stock changes.

Day 10: Conversations + Human Handoff

Tools: Cursor + Shadcn/ui

- Conversations page: live feed using Supabase Realtime subscriptions. Unified inbox (WhatsApp + widget messages in one stream). Filter by channel, status, date.

- Conversation detail: full message thread. Customer info sidebar. Sentiment indicator.

- Human handoff: “Take Over” button sets conversation.mode = manual. Merchant types in the thread. AI paused. “Release” button resumes AI. During manual mode, AI Whisper sidebar shows suggested responses.

Day 11: Config + Analytics + Widget Settings

Tools: Cursor + Shadcn/ui

- Agent config page: form fields for persona name, personality (textarea), language preference (dropdown), business rules (structured form: discount limit, refund window, hours, min order).

- Knowledge base page: file upload dropzone, URL input for Firecrawl scrape, FAQ entry form. Table showing indexed documents with delete buttons.

- Analytics page: cards showing KPIs (messages today, avg response time, escalation rate, orders). Charts: messages over time, top 10 queries. Powered by SQL aggregations.

- Widget settings: color picker, position toggle, welcome message input, live preview panel, copy-paste embed code.

## Phase 5: Test + Launch (Days 12-14)

Day 12: Evaluation Suite

Tools: Cursor + pytest

- Write golden conversation tests: 10 per vertical (30 total). Each test sends a sequence of messages and asserts: correct tool calls, correct product results, correct totals, appropriate Darija, proper escalation.

- Write tool correctness tests: unit tests for every tool function. Edge cases: empty results, out-of-stock, invalid IDs, duplicate idempotency keys, unauthorized tenant.

- Write red team tests: 10 prompt injection attempts (ignore instructions, leak system prompt, pretend to be admin, call hidden tools). All must fail safely.

- Write RLS isolation tests: create two test tenants, attempt cross-reads. Must fail.

- Run full suite. Fix all failures.

Day 13: Integration Testing + Bug Fixes

Tools: real phones + WhatsApp

- Test shoe journey end-to-end: “bghit des baskets noirs, 42” → results → add to cart → confirm → order. Test photo similarity search. Test Darija code-switching.

- Test grocery journey: “bghit n7ader pastilla” → ingredient decomposition → stock check → substitutes → bundle → order. Test messy Arabizi list.

- Test plant journey: send sick plant photo → diagnosis → product recommendation → order. Test care question via voice note.

- Load test: simulate 10 concurrent conversations. Verify response times (P95 < 3s for text, < 6s for vision/voice).

- Fix all bugs. Re-run evaluation suite. All green.

Day 14: Pilot Onboarding + Go Live

Tools: Dashboard + WhatsApp

- [MANUAL] Onboard shoe store: create tenant in DB. Import product CSV via dashboard. Set persona (“Ayoub, friendly, Darija+French, knows sizing”). Set business rules. Connect WhatsApp. Embed widget.

- [MANUAL] Onboard grocery store: same flow. Import catalog. Persona: Fatima. Configure min order, substitution rules.

- [MANUAL] Onboard plant shop: same flow. Import catalog + care PDFs. Persona: Nadia. Enable vision.

- Verify each pilot: 5 test conversations per client. Confirm products, cart, orders, Darija quality.

- Go live. Monitor first real conversations in dashboard. Be ready for hot fixes.

───  End of Specification  ───